Title: Gap Analysis — Credit Card Dispute Resolution System

Author: Dhruv Narang

Date: April 2026

SECTION 1 — PURPOSE

This gap analysis identifies the differences between MapleTrust Bank's current dispute resolution process (As-Is) and the desired future state (To-Be). It provides the basis for project scope, prioritisation, and business case justification.

AS-IS PROCESS DIAGRAM:

SECTION 2 — GAP ANALYSIS TABLE

| # | Capability Area | As-Is (Current State) | To-Be (Future State) | Gap / Action Required |
| --- | --- | --- | --- | --- |
| 1 | Customer Submission | Phone only, 18-min avg wait | 24/7 online self-service portal | Build customer portal — US-001 to US-005 |
| 2 | Dispute Categorisation | Manual by agent, inconsistent | Automated rule engine in 2 mins | Implement rule-based categorisation engine |
| 3 | Resolution Time | 14 business days avg | 5 business days target | Automate tier-1, streamline tier-2 workflow |
| 4 | Customer Communication | Letter by mail only | Real-time SMS + email at every stage | Build notification engine — US-003 |
| 5 | Card Network Submission | Fax/email, 2–3 day delay | API integration, same-day submission | Build Visa/MC API connector — US-014 |
| 6 | Audit Trail | None — compliance risk | Immutable timestamped log (7yr retention) | Build audit logging module — US-012 |
| 7 | Management Reporting | Monthly manual Excel reports | Real-time dashboard, auto-refresh | Build ops dashboard — US-011 |

TO-BE PROCESS DIAGRAM:

SECTION 3 — BUSINESS IMPACT OF GAPS

Gap 1 (No self-service): Costs $18.50 per phone interaction × 45,000 disputes/year

= $832,500/year in avoidable contact centre costs

Gap 3 (Resolution time): FCAC non-compliance risk — potential fines up to $500,000

+ reputational damage from negative customer experience

Gap 5 (Manual network):  2–3 day delay risks missing Visa/MC chargeback filing windows

Late filings result in 100% loss — avg dispute value $340

= potential $153,000/year in preventable losses

TOTAL QUANTIFIED IMPACT:  ~$1.49M/year in direct costs + regulatory risk

SECTION 4 — RECOMMENDATION PRIORITY

Priority 1 (Must Have):    Customer portal, automated acknowledgement, audit trail

Priority 2 (Should Have):  Rule engine, agent workbench, API connector

Priority 3 (Nice to Have): Real-time dashboard, advanced analytics